AZ-204 CAPSTONE PROJECT

DocVault — Secure Document Management Platform

Angular + .NET Core  |  4-Day Sprint  |  Post AZ-204 Training

# Project Overview

Build DocVault, an internal document management platform where employees upload, search, and download files. The project is designed so that every major AZ-204 service is used for a genuine reason — not bolted on artificially. Teams of 3–4 freshers will deliver a working application in 4 days.

The goal is not pixel-perfect UI. The goal is to wire real Azure services together, understand why each one exists, and be able to explain the architectural decisions in a demo.

# What You Will Build

- An Angular SPA for uploading, searching, and downloading documents

- A .NET 8 Web API that acts as the backend, deployed to Azure App Service

- Azure Functions that automatically process documents (thumbnails, text extraction) when uploaded

- Event-driven architecture using Event Grid for notifications and Service Bus for reliable job queuing

- Secured with Microsoft Entra ID login, Key Vault for secrets, and Managed Identity for zero-credential access

- Observable via Application Insights with custom metrics and availability tests

- Fronted by Azure API Management with rate-limiting and caching policies

- Optionally containerised and deployed to Azure Container Apps with auto-scaling

# Git & GitHub Workflow

This project treats GitHub as a first-class tool, not an afterthought. Teams must follow the branching and review workflow below throughout all 4 days. Reviewers will check the commit history and PR trail as part of the evaluation.

## Branching Strategy

- main — protected branch. No direct pushes. Code only enters via approved Pull Requests.

- dev — integration branch. All feature branches merge here first. Merges to main happen at the end of each day after the team verifies everything works.

- feature/<name> — short-lived branches for each task (e.g., feature/upload-api, feature/entra-auth, feature/blob-trigger-function). One branch per task, not per person.

## Commit Rules

- Commit early, commit often. At minimum, commit every time you finish a logical unit of work — a working endpoint, a component, a config change. Aim for 5+ commits per person per day.

- Write meaningful commit messages. Use the format: type(scope): description. Examples: feat(api): add upload endpoint with blob storage, fix(auth): correct MSAL redirect URI, chore(infra): add Key Vault resource to setup script.

- Never commit secrets. Connection strings, keys, and passwords must go in environment variables or Key Vault. Add a .gitignore from day one that excludes appsettings.Development.json, .env, and local.settings.json.

- Never commit directly to main or dev. Always work on a feature branch and raise a PR.

## Pull Request & Code Review Rules

- Every feature branch must have a Pull Request to merge into dev. No exceptions — even for small changes.

- At least one other team member must review and approve before merging. The reviewer is responsible for checking: does it work? Is it secure (no secrets in code)? Does it follow the agreed patterns?

- PR description must answer three questions: (1) What does this change? (2) Which Azure service does it touch? (3) How do I test it?

- Use GitHub’s review features: leave inline comments, request changes if something is wrong, and approve when it’s ready. Do not just click approve without reading.

- Keep PRs small. A PR with 500+ changed lines is too big. If a feature is large, split it into smaller PRs (e.g., first the API endpoint, then the Angular component, then the wiring).

- Resolve merge conflicts on your feature branch before requesting review. Never resolve conflicts in the main or dev branch.

## GitHub Actions CI/CD

Set up two GitHub Actions workflows on Day 1. These run automatically and block merges if they fail.

- ci.yml (Continuous Integration) — triggered on every PR to dev and main. Steps: (1) Checkout code, (2) dotnet restore + build + test for the API, (3) npm install + build for the Angular app, (4) Report status back to the PR. If CI fails, the PR cannot be merged.

- deploy.yml (Continuous Deployment) — triggered on push to main only. Steps: (1) Run the CI steps above, (2) Publish the .NET API, (3) Build the Angular app for production, (4) Deploy API to Azure App Service using the azure/webapps-deploy action, (5) Deploy Angular to Azure Static Web Apps or App Service. Use GitHub Secrets to store the Azure publish profile — never hardcode credentials.

- Branch protection rules — configure on GitHub: require PR reviews, require CI status check to pass, disable force pushes to main and dev.

The CI/CD pipeline means that every merge to main results in a live deployment. This is how professional teams work. By Day 2, the team should be able to merge a PR and see the change live within minutes.

# Azure Service Mapping

Every service below maps directly to an AZ-204 exam objective. The table shows why each service is used — this is what reviewers will ask about in the demo.

| Azure Service | Why It’s Used in DocVault | When |
| --- | --- | --- |
| Azure App Service | Host the .NET Core Web API and the Angular SPA | Day 1–Day 2 |
| Azure Blob Storage | Store uploaded document files and generated thumbnails | Day 1 |
| Azure Cosmos DB | Store document metadata, tags, audit logs (NoSQL) | Day 1 |
| Azure Functions | Blob-triggered function to generate PDF thumbnails and extract text | Day 2 |
| Microsoft Entra ID | Authenticate users via MSAL; protect API with bearer tokens | Day 2 |
| Azure Key Vault | Store Cosmos DB keys, Storage connection strings, third-party API keys | Day 2 |
| Managed Identity | Let App Service and Functions access Key Vault and Storage without secrets in code | Day 2 |
| Application Insights | Instrument API and Functions for telemetry, create availability test | Day 3 |
| Azure API Management | Expose the .NET API behind APIM with rate-limiting policy | Day 3 |
| Azure Event Grid | Publish event when document is uploaded; subscribers: Functions + notification service | Day 3 |
| Azure Service Bus | Queue document-processing jobs for reliable, ordered background processing | Day 3 |
| Azure Container Registry + Container Apps (stretch) | Containerise the API; deploy via Container Apps with scale-to-zero | Day 4 |
| Lifecycle Management Policy | Auto-tier old documents to Cool/Archive storage | Day 3 |
| Shared Access Signatures | Generate time-limited download links for documents | Day 1 |
| GitHub Actions | CI/CD pipeline: build, test, and deploy on every merge to main | Day 1–Day 4 |

# Day-by-Day Plan

Each day ends with a concrete, demoable deliverable. If a team falls behind, they can skip the stretch goals (marked as optional) without breaking the flow.

## Day 1 — Foundation & Storage

Morning

- Create GitHub repo with README, .gitignore (.NET + Node), and branch protection rules on main and dev

- Set up GitHub Actions CI workflow (ci.yml): build .NET API + build Angular app on every PR

- Scaffold Angular 17+ app with Angular CLI (standalone components, routing, Angular Material)

- Scaffold .NET 8 Web API project with controller-based routing

- Create Azure Resource Group, Storage Account, and Cosmos DB account (use Azure CLI — commit the setup script)

- Create the Cosmos DB database and documents container with /userId as partition key

Afternoon

- Build the Upload API: POST /api/documents — accepts file, stores in Blob Storage, writes metadata to Cosmos DB (feature/upload-api branch → PR → review → merge)

- Build the List API: GET /api/documents — reads from Cosmos DB, returns metadata + SAS download URLs (feature/list-api branch → PR → review → merge)

- Build Angular upload component with drag-and-drop and progress indicator (feature/upload-ui branch → PR → review → merge)

- Build Angular document-list component showing name, upload date, size, and download link (feature/list-ui branch → PR → review → merge)

- Set Blob lifecycle policy: move to Cool after 30 days, Archive after 180 days

- Set up GitHub Actions deploy workflow (deploy.yml): auto-deploy to App Service on merge to main. Store Azure publish profile as a GitHub Secret

- End-of-day: merge dev → main via PR. Confirm GitHub Actions deploys successfully.

End-of-Day Deliverable: Users can upload files and see them listed with working download links. CI/CD pipeline is green. All data persists in Blob + Cosmos DB.

## Day 2 — Security, Identity & Serverless

Morning

- Register the app in Microsoft Entra ID (App Registration); configure redirect URIs (feature/entra-setup branch)

- Integrate MSAL.js in Angular for login/logout; add auth guard on routes (feature/entra-auth branch → PR → review → merge)

- Add JWT bearer authentication middleware in .NET; protect all API endpoints (feature/api-auth branch → PR → review → merge)

- Create Key Vault; move all connection strings and secrets into it (feature/keyvault branch)

- Enable System-Assigned Managed Identity on App Service; grant it Key Vault access

Afternoon

- Create Azure Function (Blob trigger): fires when a new document lands in the uploads container (feature/blob-function branch → PR → review → merge)

- Function logic: generate a thumbnail (for images/PDFs) and save to a thumbnails container

- Function logic: extract text content and update the Cosmos DB metadata document with a searchable excerpt

- Enable Managed Identity on the Function App; grant it access to Storage and Cosmos DB via Key Vault

- Add a simple search endpoint: GET /api/documents/search?q=term (feature/search-api branch → PR → review → merge)

- End-of-day: merge dev → main via PR. Verify deployment pipeline deploys auth + function changes.

End-of-Day Deliverable: App requires login. Secrets live in Key Vault. Uploaded documents are automatically processed by a Function. All changes tracked via PRs with reviews.

## Day 3 — Events, Messaging & Observability

Morning

- Create Event Grid Topic; subscribe the Function App and a new notification endpoint to the DocumentUploaded event (feature/event-grid branch → PR → review → merge)

- Modify upload API to publish a DocumentUploaded event to Event Grid instead of directly triggering the Function

- Create Service Bus Queue (document-processing); post a message from the upload API for heavy processing tasks (feature/service-bus branch → PR → review → merge)

- Create a second Function (Service Bus trigger): consumes queue messages and runs the document processing

Afternoon

- Create API Management instance; import the .NET API as a backend (feature/apim branch → PR → review → merge)

- Add APIM policies: rate-limit (10 calls/minute per user), CORS, and a cache-lookup on GET /api/documents

- Update Angular to call APIM endpoint instead of direct API

- Enable Application Insights on both the API and Function App (feature/app-insights branch → PR → review → merge)

- Create an availability test in App Insights pinging the health endpoint every 5 minutes from 3 regions

- Add custom telemetry: track document-upload duration as a custom metric

- End-of-day: merge dev → main via PR. Full team code review on the day’s changes before merging.

End-of-Day Deliverable: Decoupled event-driven architecture. API fronted by APIM with policies. Full observability in App Insights. Clean PR history.

## Day 4 — Containers, Polish & Demo

Morning

- Write a Dockerfile for the .NET API; build and test locally (feature/docker branch → PR → review → merge)

- Push image to Azure Container Registry

- Deploy via Azure Container Apps with min-replicas=0 (scale-to-zero) and an HTTP scaling rule

- OR (if time is tight): configure App Service deployment slots — deploy v2 to staging, swap to production

Afternoon

- Build a dashboard page in Angular: pull Application Insights summary data (total uploads, avg processing time, error rate)

- End-to-end walkthrough and bug fixes — every fix goes through a PR, no hotfixing main directly

- Final merge of dev → main. All team members review and approve the final PR together

- Write a one-page architecture diagram (use draw.io or Excalidraw) showing all Azure services and data flow

- Clean up GitHub: close all open branches, ensure all PRs are merged or closed, verify Actions history is green

- 15-minute team demo: each team member presents one architectural layer and explains why they chose each service

End-of-Day Deliverable: Containerised (or slot-deployed) application. Architecture diagram. Clean GitHub history with all PRs reviewed. Team demo completed.

# Suggested Data Model

## Cosmos DB — documents container (partition key: /userId)

| Field | Type | Purpose |
| --- | --- | --- |
| id | string | Unique document ID (GUID) |
| userId | string | Entra ID object ID of the uploader (partition key) |
| fileName | string | Original file name |
| blobUrl | string | Blob Storage URL |
| contentType | string | MIME type |
| sizeBytes | number | File size |
| uploadedAt | string | ISO 8601 timestamp |
| tags | string[] | User-assigned tags |
| excerpt | string | Extracted text (first 500 chars), populated by Function |
| thumbnailUrl | string | Thumbnail blob URL, populated by Function |
| status | string | pending ¦ processed ¦ failed |

## API Endpoints

| Method | Route | Description |
| --- | --- | --- |
| POST | /api/documents | Upload a file (multipart/form-data) |
| GET | /api/documents | List current user’s documents |
| GET | /api/documents/{id} | Get single document metadata + SAS download URL |
| DELETE | /api/documents/{id} | Soft-delete a document |
| GET | /api/documents/search?q= | Full-text search over excerpts |
| GET | /api/health | Health check (used by App Insights availability test) |

# Evaluation Criteria

Teams are evaluated on understanding, not polish. The rubric intentionally weights architectural reasoning over UI quality.

| Criteria | Points |
| --- | --- |
| Working upload + download flow | 10 |
| Cosmos DB used correctly with partition key | 5 |
| Blob lifecycle policy configured | 5 |
| SAS tokens used for download links (not direct blob URLs) | 5 |
| Entra ID auth working (login required, API protected) | 10 |
| Key Vault holds all secrets; Managed Identity used (no secrets in code/config) | 10 |
| Azure Function triggers on blob upload and processes document | 10 |
| Event Grid or Service Bus used for decoupling (not direct function call) | 5 |
| API Management fronts the API with at least one policy | 5 |
| Application Insights shows telemetry; availability test configured | 5 |
| GitHub Actions CI pipeline passes on every PR (build + test) | 5 |
| GitHub Actions CD pipeline auto-deploys to Azure on merge to main | 5 |
| Branching strategy followed: feature branches → dev → main (no direct commits to main) | 5 |
| Every feature merged via PR with at least one reviewer’s approval | 5 |
| Commit history: meaningful messages, frequent commits (≥5 per person per day) | 5 |
| Architecture diagram is accurate and complete | 5 |
| Total | 100 |

# Tips for Freshers

- Set up Git and CI/CD first. Before writing any feature code, get the repo, branches, .gitignore, and GitHub Actions working. This pays off every hour for the rest of the week.

- Don’t gold-plate the UI. A clean Material table and a working upload form is enough. Spend your time on the Azure wiring.

- Use Azure CLI scripts. Write a setup.sh that creates all resources. Commit it to the repo. This is faster than clicking through the portal and is reproducible.

- Commit after every working change. Finished an endpoint? Commit. Fixed a config issue? Commit. Don’t batch 3 hours of work into one commit — if something breaks, you’ll lose it all.

- Review PRs seriously. Don’t just click Approve. Check for hardcoded secrets, unused code, and missing error handling. A good review comment teaches both the author and the reviewer.

- If CI is red, fix it immediately. A broken pipeline blocks the entire team. Never merge over a failing CI check.

- If something is broken, skip it and come back. The day plan is ordered so each piece works independently. A missing thumbnail feature doesn’t block the upload flow.

- Prepare your demo answers. Reviewers will ask: “Why didn’t you just store the connection string in appsettings.json?” or “Why use Event Grid instead of calling the Function directly?” Have a clear, one-sentence answer.

- Read the Azure portal error messages. 90% of deployment issues are RBAC (permissions). Check Managed Identity role assignments first.

# Stretch Goals (Optional)

- Add a Cosmos DB change feed processor that maintains a real-time count of documents per user in a separate container

- Set up deployment slots: deploy v2 to staging, run smoke tests, then swap

- Add a dead-letter queue handler in Service Bus for failed processing jobs

- Implement Cosmos DB consistency level switching: let the user toggle between Session and Eventual via a settings page and observe the difference

- Containerise the Angular app with Nginx and deploy both frontend and backend to Container Apps